Outline

- Abstract?

- Introduction (academic citatios)

- Machine Learning Method

  - Proof as valid method (Academic Citations)

  - Previous Work (Academic citations)

  - Code base and adjustments (Formulas)

    - Weight Factors

    - Training Data

    - Branch Limits (need to test the amount of branches)

- Data

  - Hydrus

  - Selected Measurement Variables

    - Irrigation Type

    - Soil Type (how are soils split?)

    - Temperature?

    - Soil Moisture over time?

    - Crop Type

  - Goal: flux (academic citation to show how this works with eq)

- The model

  - Minimize variance and cost (weight of each adjustable)

  - Deliver predo front of variance vs cost

- Results

  - Return on investment of different censors in general

  - Return on investment of different sensors for specific scenarios

  - Differences between the two

- Conclusion

  - Look up table?

  - Applications?

MILESTONES

- 31 March – Dereks work recreated

  - 07-15 March: spring break

  - 16-22 March: Hydrus 1D work

  - 23-29 March: decision tree runs

  - 30-31 March: write up results

- 30 April – Base decision tree created

  - 01-05 April: ?

  - 06-12 April: ?

  - 13-19 April: ?

  - 20-26 April: ?

  - 27-30 April: Results written up

- 31 May – upscale/downscaled decision tree created

  - 01 - 03 May: upscaled/downscaled variables locked in

  - 04 – 10 May: upscaled decision tree ran

  - 11 – 17 May: finals/travel

  - 18 – 24 May: downscaled decision tree ran

  - 25 – 31 May: results written up

- 30 Jun – Draft Written

  - 01 – 04 Jun: combine all portions and identify missing aspects with advisor

  - 05 – 08 Jun: travel

  - 09 – 14 Jun: new Hydrus runs

  - 15 – 21 Jun: New decision tree runs

  - 22 – 30 Jun: write full draft

- 31JUL – Thesis Defense

  - 01 – 07 Jul: Advisor review/editing

  - 08 – 12 Jul: Additional runs and rewrite

  - 13 – 20 Jul: Final multi editor revision

  - 21 – 25 Jul: Final revision and submit to review board

  - 26 – 31 Jul: create presentation